Zachary Moote

Professor Ludlow

PHY-410

22 August 2025

Draft of Senior Projects Plan

Because the Senior Capstone is designed to be completed over the course of 1 year (Fall 2025, Spring 2026) and my class schedule is a bit ‘unique’ in terms of the order that I am taking certain classes, these are all things that must be considered when coming up with my plan.

I believe it is wise to split this plan into two phases. Phase One will take place during the Fall 2025 semester, while Phase Two will take place during the Spring 2026 semester.

My course schedule, as of now, is the following:

| Semester | Class | Phase |
| --- | --- | --- |
| Fall 2025 | PHY-330 Quantum Mechanics I | One |
| Fall 2025 | PHY-340 Modern Physics Laboratory | One |
| Fall 2025 | PHY-420 Capstone Projects I | One |
| Spring 2026 | PHY-320 Optics | Two |
| Spring 2026 | PHY-325 Solid State Physics | Two |
| Spring 2026 | PHY-335 Plasma Physics | Two |
| Spring 2026 | PHY-421 Capstone Projects II | Two |

Phase One

Objective: Establish the foundational framework and core components of "Umgebung," focusing on setting up the development environment, designing the hierarchical structure, and implementing initial visualization and interaction capabilities.

- Setup and Environment: Configure the development environment using Visual Studio Community 2022, integrating C++, CUDA, and dependencies (OpenGL, glm, glfw, imgui, entt, PhysX, spdlog, assimp, eigen, nlohmann-json) with vcpkg for dependency management. Ensure compatibility with Windows 10/11 and NVIDIA GPUs. Complete by September 15, 2025.

- Hierarchical Design: Define and implement a class hierarchy (Multiverse -> Universe -> Galaxy -> SolarSystem -> Star, Planet -> Molecule -> Atom -> Ether) using C++ and entt, incorporating properties like mass, charge, and position. Begin modeling the Flower of Life structure with spheres representing universes, influenced by Elena Danaan and Nassim Haramein. Complete by October 6, 2025.

- Initial Visualization: Use OpenGL and GLSL with glfw and imgui to create a basic 3D rendering engine, enabling zoom functionality and a simple GUI for navigation. Integrate assimp for potential 3D model imports and spdlog for logging. Complete by October 20, 2025.

- Physics Integration: Start implementing CUDA-accelerated PhysX for basic simulations of gravitational and electromagnetic interactions, aligning with Haramein’s vacuum fluctuation theories and mainstream quantum mechanics. Complete by November 3, 2025.

- Milestone: By the mid-semester report (Week 7, approximately October 21-27, 2025), demonstrate a prototype with a navigable Multiverse structure and initial property visualization, supported by a written report outlining progress and challenges. Adjust for Fall Break (October 13) and Veterans Day (November 11) by scheduling work around these dates.

Phase Two

Objective: Enhance "Umgebung" with advanced features, refine the simulation based on fringe and mainstream theories, and prepare for the capstone presentation, leveraging insights from related coursework.

- Advanced Simulation: Expand the physics engine with CUDA and PhysX to model vibrational density, consciousness, and ether concepts from Dan Willis and "The Seeders" notes, integrating eigen for mathematical computations and nlohmann-json for data storage. Incorporate tetrahedral geometry and fractal patterns inspired by Chris Essonne. Complete by March 15, 2026 (tentative, based on Spring 2026 schedule).

- Interactive Features: Develop keyboard and mouse controls for real-time exploration, including zooming into specific universes and viewing their properties (e.g., density, frequency). Enhance the GUI with imgui to display hierarchical data and simulation parameters. Complete by April 1, 2026 (tentative).

- Theoretical Integration: Unite mainstream (Quantum Mechanics I) and fringe (Plasma Physics, Optics) perspectives into a cohesive model, reflecting Haramein’s mass-origin ideas and Danaan’s multidimensional framework. Use Solid State Physics insights for crystal-based simulations. Complete by April 15, 2026 (tentative).

- Testing and Optimization: Optimize performance using multithreading and CUDA, ensuring smooth rendering of the Flower of Life evolution and property updates. Document the process with Doxygen for a professional reference manual. Complete by May 1, 2026 (tentative).

- Milestone: By the end-of-semester report (Week 15, December 15-19, 2025, for Phase One’s capstone component), present a fully interactive "Umgebung" prototype, showcasing a unified reality simulation with written and oral overviews, ready for PHY-421 refinement. Note that the Spring 2026 end-of-semester report will align with PHY-421’s schedule (to be confirmed).

The Phase One timeline is made to fit the Fall 2025 academic calendar, ensuring milestones are met before the Term Ends on December 21, 2025. Phase Two dates are tentative pending the Spring 2026 calendar, which I will update later.